Definition of Done

Azure Local engagement exit checklist

Customer: ______________________     Engagement: ______________________     Version: 0.1     Date: __________

# Table of Contents

1. Cluster health

2. Arc enrolment

3. Observability

4. Backup and DR

5. Security

6. Update management

7. Knowledge transfer

8. Audit evidence

9. Innersource

10. Sign-off

(Right-click in Word -> Update Field to regenerate live TOC once headings are finalised.)

# Cluster health

Every node healthy in Azure portal + WAC; cluster validation clean; S2D resiliency green.

# Arc enrolment

Cluster + workloads visible in customer tenant; RBAC + tags applied per policy.

# Observability

Azure Monitor + Log Analytics + alert rules + customer dashboards delivered.

# Backup and DR

Restore test signed off; ASR drill complete; RPO/RTO documented vs HLD.

# Security

Secured-core verified; Defender + BitLocker + WDAC at expected posture.

# Update management

Azure Update Manager configured; first cycle joint; second cycle by customer.

# Knowledge transfer

Runbook delivered; KT sessions signed; top-10 day-2 ops customer-led.

# Audit evidence

Anonymised case study + diagrams + BoM + runbook added to repo evidence pack.

# Innersource

Lessons-learned issue raised; template PRs opened where applicable.

# Sign-off

Customer ops, customer security, partner delivery, partner practice - all sign and date.